Design – 3rd Quarter

- Submit Form – requirements & dev story review [May 1, 2026]

  - Review existing submit form UX, draft or refine requirements, and prepare design specifications ready for dev story creation

- Community Enhancement TBD – full UX feedback cycle [July 3, 2026]

  - End-to-end UX feedback loop: research, design review, stakeholder/community feedback, and iteration sign-off

Design – Ongoing/Rolling

- Dev story UX/HCD review [Rolling]

  - Review of dev stories that require UX/HCD input before or during development.

- Ops story UX/HCD review [Rolling]

  - UX/HCD review of stories raised by the ops side of the team (workflows and touchpoints, design recommendations)

- Penpot – design system component builds and documentation [Ongoing]

  - Recreate current system components in Penpot, ensuring component library reflects the live design system accurately

    - End user components [November 30, 2026]

    - Admin only components [TBD]

____________________________________________________________________________________

- Storybook documentation [Future / Aspirational]

  - Document Penpot components, patterns, and usage guidelines to support consistency in Storybook